# GitHub Copilot Hackathon

# Objective

Experience how GitHub Copilot can accelerate modern software development by building a simple, end-to-end application within a few hours.

Participants will use Copilot to:

Rapidly scaffold application components (frontend + API)

Implement core functionality using natural language prompts

Apply basic business logic or validation to real-world scenarios

## Theme: Document Validation

Build an app that validates documents such as HR forms, invoices, certificates, or ID documents.

The goal is not to build a production-ready system, but to demonstrate how AI-assisted development can significantly reduce effort, improve productivity, and enable faster innovation.

# Participants

Work individually, with optional pairing if preferred

Optional: work in a GitHub repository to collect artifacts after the event

# Pre-Requisites (Send 3+ Days Before)

Participants must have the following ready before the hackathon day:

VS Code installed

GitHub Copilot extension installed and licensed

Git installed

Runtime of choice installed (Node.js 20+, Python 3.11+, Java 17+, or .NET 8+)

Familiarity with at least one web framework

# Agenda

| Phase | Duration |
| --- | --- |
| Kickoff & Setup | 30 min |
| Build Phase 1 — Core | 2 hours |
| Build Phase 2 — Enhance | 1.5 hours |
| Build Phase 3 — Stretch | 1 hour |
| Demos & Wrap-Up | 1 hour |

## Kickoff & Setup (30 min)

Welcome and session goals

Live demo: Build a small feature with Copilot in 5 minutes (shows agent mode, inline completions, chat)

Overview of the challenge and example use cases

Verify environments are working

## Build Phase 1 — Core Flow (2 hours)

Goal: Achieve a working end-to-end flow.

Create a simple frontend (upload form or input UI)

Build an API endpoint to receive and process data

Implement basic data extraction or parsing logic

Connect frontend → API → response displayed to user

Tip: Use a starter template (see below) to skip boilerplate and jump straight to the interesting parts.

## Build Phase 2 — Enhance (1.5 hours)

Goal: Add business value and polish.

Add validation rules or business logic (required fields, date checks, format validation)

Enhance results display (clear pass/fail indicators, detailed feedback, insights)

Improve user experience (error handling, loading states, styling)

## Build Phase 3 — Stretch (1 hour)

Goal: Go beyond the basics. For teams that have a solid working app.

Add unit tests using Copilot-generated test suggestions

Support multiple document types — add a second validation scenario (e.g., invoices + HR forms) with different rules

Accept PDF uploads — extract text from uploaded files instead of form input

Build a summary dashboard showing all validation results

Add data persistence (save and retrieve past validations)

Create a reusable Copilot SKILL file — write a .md skill that captures your validation rules, patterns, or domain knowledge so Copilot can use it in future projects

Add custom instructions (.github/copilot-instructions.md) — define project-level rules Copilot follows automatically, e.g., consistent error response format or validation patterns

Build a custom agent (.agent.md) — define a specialized agent with specific instructions, e.g., a “validation expert” that knows your document schema and suggests validation patterns

## Demos & Wrap-Up (1 hour)

Team presentations (5–8 minutes each)

Share what worked, what surprised you, and favorite Copilot moments

Feedback survey

# Example Use Cases

Pick one to keep scope manageable:

| Use Case | What It Validates |
| --- | --- |
| Invoice Checker | Required fields present (vendor, amount, date, PO number), amounts are positive, date is not in the future |
| HR Form Validator | Employee name, ID, department filled in; signature present; dates are logical |
| ID Document Verifier | Expiry date check, required fields present, format consistency |
| Certificate Validator | Issuer information present, valid date range, certificate number format |
| Expense Report Auditor | Line items sum to total, receipts attached, within policy limits |

# Recommended Starter Stacks

Teams are free to choose their own, but here are four fast-start paths:

| Stack | Frontend | Backend | Good For |
| --- | --- | --- | --- |
| JavaScript | React or plain HTML | Node.js + Express | JS/TS-comfortable teams |
| Python | HTML + Jinja or React | Flask / FastAPI | Data/ML-leaning teams |
| Java | Thymeleaf or React | Spring Boot | Java teams |
| .NET | Blazor or Razor Pages | ASP.NET Core Web API | .NET teams |

# Scope Guidance

To ensure success within the session:

Focus on one document type / use case — don’t try to do everything

Prioritize a working solution over complexity — a simple app that works beats a complex one that doesn’t

Use Copilot throughout — the point is the experience, not just the output

Commit early and often — it’s good practice and helps you track progress

Keep it simple: form-based input is fine; file upload/parsing is a stretch goal

# What Success Looks Like

A working application (frontend + API) running locally

Clear demonstration of Copilot-assisted development during the presentation

A practical, business-relevant validation scenario

A creative approach and thoughtful user experience

A team that learned something new about AI-assisted development